# DELOS AEROSPACE

Capitalization Strategy & Non-Dilutive Funding Roadmap

Zero-Dilution Pathway to Prime Acquisition

## 1. THE NON-DILUTIVE MANDATE

The traditional aerospace startup model relies on Venture Capital (VC), which dilutes founder ownership by 20% to 30% at every funding round (Seed, Series A, Series B), often leaving the founder with single-digit ownership by Year 5.

Delos Aerospace rejects this model. By strictly utilizing State Grants, the Small Business Innovation Research (SBIR) program, and strategic Memorandums of Understanding (MOUs) for hardware, Delos will fund the entire R&D and prototyping lifecycle without selling a single share of equity. This strategy legally isolates the Intellectual Property (IP) under DFARS and positions the Founder to own 100% of the company at the time of a multi-billion-dollar strategic buyout.

## PHASE 0: IP Formalization & State Capital (Months 1–6)

Objective: Establish the legal entity, secure initial operational capital, and legally ring-fence the intellectual property prior to federal engagement.

Funding Source: Self-funding (minimal) and State Micro-Grants (e.g., NC IDEA MICRO: $10k).

Equity Dilution: 0%

### Key Milestones:

- Entity Formation: Incorporate Delos Aerospace, LLC in North Carolina.

- Federal Registrations: Secure EIN, and register in SAM.gov (obtain UEI and CAGE code).

- Veteran Certification: Process SDVOSB certification through the SBA VetCert portal.

- IP Baseline: Execute Provisional Patent Applications (PPA) for the "System and Method" of the Sky-Dock release and thermal-clearance "snapback" maneuver.

- Engineering Baseline: Complete initial CAD modeling and kinematic physics proofs.

### 🛑 Prerequisites to Unlock Next Round (Phase 1):

To successfully apply for SpaceWERX Phase I funding, Delos must have:

- An active SAM.gov UEI and CAGE code.

- The SDVOSB VetCert actively displaying on the federal profile.

- Clean, separate business bank accounts proving that all Phase 0 IP was developed "exclusively at private expense" to guarantee Limited Rights under DFARS 252.227-7013.

## PHASE 1: Federal Feasibility (Months 6–12)

Objective: Secure DoD validation and fund high-fidelity computational fluid dynamics (CFD) and thermal modeling.

Funding Source: SpaceWERX / AFWERX SBIR Phase I ($75,000 – $150,000).

Equity Dilution: 0%

### Key Milestones:

- Contract Award: Win a Phase I SBIR under a TacRS or "Open Topic" solicitation.

- DoD Customer Discovery: Identify the specific Space Force Program Executive Office (PEO) or Defense Innovation Unit (DIU) transition partner that will champion the Sky-Dock.

- Data Rights Shield Activation: By accepting Phase I funding, Delos officially activates statutory SBIR Data Rights, establishing a 20-year legal firewall preventing the DoD from sharing Delos technical data with competing Prime contractors.

### 🛑 Prerequisites to Unlock Next Round (Phase 2):

To successfully win Phase II prototyping funds, Delos must provide the DoD with:

- A completed Phase I feasibility report proving the physics of the "Weaponized Snapback."

- Signed Memorandums of Understanding (MOUs) with established COTS rocket providers (e.g., Firefly, ABL) proving Delos has a "Buy vs. Build" hardware pipeline and will not use federal funds to reinvent rocket engines.

- A signed Customer Memorandum (Letter of Support) from a DoD end-user stating they want to test the prototype.

## PHASE 2: Prototyping & Strategic Teaming (Months 12–24)

Objective: Build the physical Sky-Dock, mate it to a sub-scale COTS rocket, and execute the first physical "Drop and Pop" test.

Funding Source: SpaceWERX SBIR Phase II / TACFI ($1,000,000 – $1,500,000) or State Bridge Grants (NC IDEA SEED: $50k).

Equity Dilution: 0%

### Key Milestones:

- Utility Patents: Convert the Phase 0 Provisional Patents into full Utility Patents.

- Prototype Manufacturing: Build the thermally isolated kinematic release bus (Sky-Dock).

- Terrestrial Drop Test: Execute the first physical drop and cold-gas stabilization test (likely at Roosevelt Roads or a tethered test site).

- J&A Preparation: Draft the Justification & Approval (J&A) white paper citing FAR 6.302-1 ("Only One Responsible Source"), arming the Space Force contracting officer with the legal paperwork needed to award a sole-source contract based on Delos's exclusive patents.

### 🛑 Prerequisites to Unlock Next Round (Phase 3):

To transition from R&D to massive production contracts, Delos must have:

- Video and telemetry data proving a successful, stable release of the COTS hardware from the Sky-Dock.

- The full Utility Patent granted (or heavily pending) to legally enforce the "Only One Responsible Source" monopoly.

## PHASE 3: Uncapped Sole-Source Production (Months 24–48)

Objective: Transition from prototyping to building the full "Ghost Fleet" and Universal HAPS architecture.

Funding Source: SBIR Phase III Sole-Source Contract or DIU Production OTA ($50M – $100M+).

Equity Dilution: 0%

### Key Milestones:

- Phase III Transition: Because competition was legally satisfied during SBIR Phase I, the Space Force legally awards Delos a massive, uncapped non-compete contract to provide "TacRS Launch as a Service."

- The Ghost Fleet Build: Construction of the maritime clamshell launch barges and procurement of full-scale HALE envelopes.

- Secondary Market Expansion: Utilizing the Phase III revenue to integrate the Regenerative Fuel Cell Systems (RFCS) and deploy Airborne eLORAN and FEMA disaster-relief nodes.

### 🛑 Prerequisites to Unlock Next Round (The Exit):

To trigger the multi-billion-dollar strategic buyout, Delos must have:

- Guaranteed, recurring TacRS and HAPS revenue streams secured by multi-year DoD contracts.

- Ironclad patents that force Prime contractors to buy Delos rather than attempting to circumvent the architecture.

## PHASE 4: The 80/20 Generational Exit (Year 5)

Objective: Liquidate the majority of the company for generational wealth while retaining a high-value stake in the ongoing global expansion.

Funding Source: Private Strategic Acquisition by a Prime Contractor (e.g., Lockheed Martin, L3Harris, Northrop Grumman).

Founder Payout: 80% of a $1.2B to $3.5B+ valuation.

### Key Milestones:

- The Buyout: Because the Founder retained 100% equity through Phases 0–3, the Founder receives the entirety of the 80% cash purchase price, avoiding the typical VC payout waterfall.

- The 20% Rollover: The Founder retains 20% equity in the acquiring subsidiary and a Board Seat, capturing ongoing upside as the Prime Contractor scales the Sky-Dock globally and hits future earn-out thresholds.

- Executive Transition: Fulfilling a standard 18-to-24-month transition contract as VP of Stratospheric Architectures before a clean exit.